FraudLens

Credit Card Fraud Detection System — Product Requirements Document

AB Talks 60-Day Claude AI Mastery Challenge — 10-Day Capstone

Prepared by: Sidh   |   Version 1.0   |   Date: July 24, 2026

# 1. Overview

FraudLens is a deployed, interactive machine learning web application that classifies credit card transactions as fraudulent or legitimate. It is built as a 10-day capstone project to demonstrate applied ML/data science capability — data handling, class-imbalance techniques, model evaluation, and productionized deployment — for Data Analyst and Data Science job applications in the Indian fintech and consulting sector.

| Project Name | FraudLens — Credit Card Fraud Detection System |
| --- | --- |
| Capstone Duration | 10 days (Day 1 discovery + Days 2–10 build/ship) |
| Time Budget | 2–4 hours/day |
| Builder Experience | Beginner in hands-on ML (strong in DSA/theory); first Python app deployment |
| Primary Goal | Prove applied ML/data science skill: prediction, classification, and correct evaluation of an imbalanced classification problem |
| Target Roles | Data Analyst / Data Science, entry-level, 10+ LPA — fintech & consulting (Razorpay, Groww, CRED, Deloitte, Genpact) |

# 2. Problem Statement

Credit card fraud costs financial institutions and consumers billions annually, and fraudulent transactions represent a tiny fraction of total transaction volume (typically well under 1%). This makes fraud detection a genuinely hard, high-signal machine learning problem: a naive model that always predicts “legitimate” can appear 99%+ accurate while catching zero fraud. Fintech companies (Razorpay, CRED, Groww, and similar) directly deal with this class of problem in payments, lending, and risk teams — making it one of the most interview-relevant ML problem types for the target roles.

This capstone does not aim to build a production-grade fraud engine. It aims to demonstrate, in a portfolio-ready and deployed form, that the builder understands how to correctly approach an imbalanced classification problem end-to-end: from raw data to a live, explainable prediction interface.

# 3. Target Users

- Primary: Recruiters and hiring managers at fintech/consulting companies reviewing the builder's portfolio

  - Need to quickly see: a live working demo, correct ML methodology, and clear communication of results

- Secondary: The builder (Sidh) as the end learner

  - Needs the project to teach real, reusable ML fundamentals — not just produce a demo

- Tertiary (simulated, not real): A fraud analyst persona interacting with the deployed app

  - Wants to input/select a transaction and get a fraud probability with a plain-English reason

# 4. Goals & Success Metrics

## 4.1 Product Goals

- Ship a live, publicly accessible v1.0 web app by Day 10

- Correctly handle a realistically imbalanced classification dataset

- Present model results using metrics appropriate for imbalance (precision, recall, F1, ROC-AUC) rather than raw accuracy

- Make the model's decisions explainable to a non-technical viewer

- Package the project professionally: README, PRD, pitch deck, and a GitHub repo suitable for a recruiter to review in under 5 minutes

## 4.2 Success Metrics (Day 10 definition of done)

| Deployment | App is live on a public Streamlit URL, loads without errors, and functions on a fresh browser session |
| --- | --- |
| Model quality | Best model achieves recall ≥ 0.80 and precision ≥ 0.80 on the held-out fraud class (values confirmed once EDA is complete; directional target, not a hard blocker) |
| Explainability | Every prediction shown in the app includes a plain-English explanation, not just a probability number |
| Documentation | Repo includes README, this PRD, an architecture note, and a pitch deck |
| Usability | A recruiter unfamiliar with the project can understand what it does and try it within 2 minutes, unaided |

## 4.3 Non-Goals (explicitly out of scope for v1.0)

- Deep learning / neural network models

- Real-time transaction streaming or live payment integration

- Multi-dataset fusion or external data enrichment

- User authentication, accounts, or persistent user data

- Mobile app or native client

- Production-grade security, compliance, or PCI-DSS considerations

# 5. Scope Definition

## 5.1 In Scope (v1.0)

- Exploratory Data Analysis (EDA) on a public credit card transactions dataset

- Class imbalance handling (class weighting and/or resampling techniques)

- Training and comparing at least two classical ML models (e.g., Logistic Regression, Random Forest)

- Model evaluation using precision, recall, F1-score, ROC-AUC, and a confusion matrix

- A simple, clean Streamlit web interface where a user selects or inputs a transaction and receives a fraud probability plus a plain-English explanation of the top contributing factors

- Public deployment on Streamlit Community Cloud

- Professional documentation package (README, PRD, architecture note, pitch deck)

## 5.2 Out of Scope (v1.0) — candidates for Future Scope

- Deep learning models (e.g., autoencoders, neural nets) for anomaly detection

- Live/streaming transaction scoring

- SHAP-based per-feature explainability (v1.0 uses simpler feature-importance-based explanations; full SHAP integration is a stretch goal only if time allows)

- Multi-user accounts, saved history, or personalization

- Integration with real banking or payment APIs

# 6. Key Features (v1.0)

## 6.1 Data & Modeling

- Public dataset ingestion and cleaning (Kaggle Credit Card Fraud Detection dataset)

- EDA notebook/summary covering class balance, transaction amount distributions, and feature correlations

- Class imbalance strategy: class-weighted models and/or SMOTE-based resampling, compared against each other

- At least two trained classical models, benchmarked on the same held-out test set

- A saved, reusable trained model artifact used by the deployed app

## 6.2 Application (Streamlit)

- Landing view explaining the problem and how to use the app in plain language

- Transaction input mode: pick a sample transaction from the test set (safe, beginner-friendly) and/or manually adjust key inputs

- Prediction output: fraud probability, a clear “Likely Fraud / Likely Legitimate” verdict, and a short explanation of the top factors driving that prediction

- A model performance page showing metrics and the confusion matrix, so the builder's methodology is visible, not just the demo

## 6.3 Documentation & Presentation

- GitHub repository with a clear README, folder structure, and setup instructions

- This PRD and a Day 2–10 Implementation Blueprint as the single source of truth for the build

- A recruiter-facing pitch deck (Problem, Users, Solution, Features, Technical Approach, Future Scope, Vision)

# 7. Technical Approach (High Level)

Detailed technical/architecture decisions (exact libraries, folder structure, and code) are intentionally deferred to the Implementation Blueprint and Day 2 onward, per the capstone's stated process. At a high level, v1.0 follows a standard applied ML pipeline:

- Data layer: a static public dataset (CSV), no live data ingestion

- Modeling layer: Python, pandas, scikit-learn (classical ML only)

- Imbalance handling: class weighting and/or imbalanced-learn (SMOTE)

- Serving layer: a trained model artifact loaded by a Streamlit application

- Deployment: Streamlit Community Cloud (free tier), connected to the GitHub repository

- Version control: GitHub, consistent with the builder's existing 60-day challenge repo conventions

# 8. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Beginner unfamiliarity with imbalanced classification | Model looks “accurate” but fails to catch fraud | Blueprint dedicates a full day to imbalance handling with guided explanation, not just code |
| First-time Python app deployment | Day 8–9 stalls on environment/config issues | Streamlit Community Cloud chosen specifically for minimal config; deployment steps scripted in detail with screenshots |
| Scope creep (adding SHAP, more models, more features) | v1.0 incomplete by Day 10 | Hard non-goals defined above; extras logged as Future Scope, not built |
| Dataset too large for free-tier hosting | App fails to load or exceeds resource limits | Use dataset sampling/caching strategies; validated during Day 4–5 data work |

# 9. Future Scope (Post v1.0)

- Full SHAP-based explainability for every prediction

- Deep learning / autoencoder-based anomaly detection as a comparison model

- Real-time or batch transaction scoring via API

- Expanded dataset (multiple sources, richer merchant/geo features)

- User accounts with saved prediction history and analyst notes

# 10. Definition of Done — Day 10

By the end of Day 10, the following must all be true:

- The FraudLens app is live at a public Streamlit URL and works end-to-end for a first-time visitor

- The best-performing model and its evaluation metrics are clearly documented and visible in the app

- The GitHub repository is public, clean, and includes README, PRD, architecture note, and pitch deck

- A LinkedIn post documenting the build (consistent with the 60-Day Challenge format) is ready to publish

- The builder can explain, unaided, every modeling and evaluation decision made in the project during a mock interview question